Scholesa Go-Live Readiness Checklist

Release acceptance checklist for production launch

Document date: January 08, 2026
Owner: ____________________    Target go-live date: ____________________
Environment: ☐ Staging  ☐ Production    Region/Timezone: America/Vancouver
Version/Build tag: ____________________

# How to use this checklist

Mark each item as Pass/Fail/Not Applicable (N/A) and record evidence (ticket link, screenshot, log query, test run video).

Do not mark an item Pass until it has been demonstrated in the target environment (staging for rehearsals, production for final verification).

If any P0 item is Fail, go-live is blocked until remediated and re-tested.

Keep this file as the single release artifact for audits and partner reassurance.

# Release acceptance rules

P0 items: 100% Pass required.

P1 items: Any Fail must have a documented mitigation + owner + date.

P2 items: May be deferred, but must be explicitly acknowledged.

All privileged actions must produce AuditLog entries and be traceable.

Parent-safe boundary must be validated with real accounts and test data.

## Status legend

Use one per row: ☐ Pass   ☐ Fail   ☐ N/A   ☐ In progress

# P0 Go-live blockers (must pass)

These items must be confirmed before any real student/parent data is used in production.

| ID | Checklist item | Role(s) | Owner | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| P0-01 | Firestore Security Rules: deny-by-default; all collections covered (incl. new ops/integration collections). | All |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-02 | Cloud Run API auth: Firebase JWT verified server-side on every endpoint; role + site scoping enforced. | All |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-03 | Secrets management: OAuth refresh tokens, webhook secrets, Stripe keys stored in Secret Manager/KMS; never in Firestore/logs. | HQ / Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-04 | Webhook verification + idempotency: GitHub signatures verified; delivery IDs stored; retries safe. | Partner/HQ |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-05 | Parent boundary test: parent accounts cannot access teacher-only insights or restricted collections. | Parent / Site |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-06 | Consent gating: media/portfolio/marketing visibility respects consent flags across all surfaces. | Site / Parent |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-07 | Offline queue: attendance + check-in/out (and attempt drafts where applicable) works in airplane mode; sync reconciles cleanly. | Educator / Site |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-08 | Observability: error reporting + logs + basic alerts (5xx, auth failures, job failures) enabled. | HQ / Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-09 | Billing safety: Stripe webhooks verified; entitlements gate features and fail closed; invoices visible. | HQ / Site |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P0-10 | Data export + retention: export runs server-side; audit entries recorded; soft-delete/hard-delete runbook validated in staging. | HQ / Site |  | ☐ Pass ☐ Fail ☐ N/A |  |

# P1 Strongly recommended before launch

If any of these are not Pass, document mitigation and ownership before launch.

| ID | Checklist item | Role(s) | Owner | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| P1-01 | Environment separation: dev/stage/prod projects for Firebase, OAuth, Stripe; correct client/project bindings. | HQ / Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-02 | Firestore indexes: composite indexes created for key queries (review queue, today schedule, unread notifications, sync failures). | Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-03 | Performance: pagination for threads/attempts/logs/telemetry; no unbounded queries. | Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-04 | Accessibility basics: keyboard nav, labels, contrast checks for core flows. | Eng / Design |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-05 | Operational runbooks: account lockout, break-glass admin, backup/restore steps documented. | HQ / Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-06 | Identity resolution center: admin can resolve unmatched Classroom/GitHub users; audit trails exist for mappings. | Site / HQ |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-07 | Incident workflow: educator submit, admin review/close, HQ visibility for major/critical; notifications verified. | Site / HQ |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-08 | Mission versioning: published/snapshot content immutable for submitted attempts; no broken historical attempts. | Educator / HQ |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-09 | Teacher training pack ready: attendance, mission plan, review, parent messaging, offline procedure. | HQ / Site |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P1-10 | Parent onboarding pack ready: what parents can see, consent, messaging etiquette, support contact. | HQ / Site |  | ☐ Pass ☐ Fail ☐ N/A |  |

# P2 Optional for initial launch (but plan quickly)

These items can be deferred if explicitly acknowledged and scheduled.

| ID | Checklist item | Role(s) | Owner | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| P2-01 | Google Classroom add-on listing ready (Marketplace), allowlist/install instructions tested in target tenant. | HQ / Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P2-02 | Classroom mobile journey validated: iframe fallbacks and deep-links behave on iOS/Android. | Eng |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P2-03 | GitHub integration mode confirmed (A0 link-only / A1 signals / A2 provisioning); permissions minimized. | HQ / Partner |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P2-04 | Partner marketplace disputes/refunds process documented and tested (manual acceptable initially). | HQ |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P2-05 | Analytics dashboards: core KPIs and funnels available for HQ/site (or mitigation documented). | HQ |  | ☐ Pass ☐ Fail ☐ N/A |  |
| P2-06 | Status page (internal OK): uptime + incident communication workflow defined. | HQ |  | ☐ Pass ☐ Fail ☐ N/A |  |

# Pilot week rehearsal (recommended before production)

Day 1: Provision a site, create learners/parents, set consent, link guardians (admin-only).

Day 1: Take attendance offline during a class; confirm sync when online.

Midweek: Learners submit mission attempts; educators review with rubric; parent summary generated.

Midweek: Test check-in/out with authorized pickup; trigger late pickup flag.

End of week: Create incident report; admin closes; HQ visibility tested for major/critical.

End of week: Run export; confirm audit logs; test retention (staging only).

Integrations (if enabled): Classroom add-on attach + GitHub task link for one mission.

# Final sign-off

Release Manager: ____________________    Date: ____________________
Engineering Lead: ____________________    Date: ____________________
School Ops Lead: ____________________    Date: ____________________
HQ Approval: ____________________    Date: ____________________